Team 9

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Description | Assigned To | Start Date | Due Date | Status |
| General Format of the Shiny App | Designing the different pages and functions of the app | Owen and Humzah | Feb 12 | Feb 26 | Not Started |
| Graphs added | Adding the methods to actually draw the graphs as well as editing the variables inside (zoom and other actions that are desired | Michael | Feb 12 | Feb 26 | Not Started |
| Review of design | Reviewing the design of the app and adjusting to match preferences | All | Feb 26 | Mar 5 | Not Started |
| Adding other datasets | Adding the functionality to use other datasets (assumption being it will be easier once our other functions work) | All | Mar 5 | Mar 19 | Not Started |
| Final Review | Review the apps design and make sure it meets our desired specifications | All | Mar 19 | Apr 2 | Not Started |
| Testing of App | Run tests of the app, with other datasets to explore possible bugs | All | Apr 2 | Apr 16 | Not Started |
| Review of possible additions | If we finish early its possible, we could add additional processes. | All | Apr 16 | Apr 20 | Not Started |